## Slide 1
PrepForge — Development Timeline
6-Phase System Build · 14 Weeks · From Auth to Adaptive Learning Loop
W1
W2
W3
W4
W5
W6
W7
W8
W9
W10
W11
W12
W13
W14
Ph 01
Foundation
Week 1–2
1
2
Ph 02
Assessment & Planning
Week 3–4
3
4
Ph 03
Daily Execution
Week 5–6
6
7
Ph 04
AI Evaluation Engine
Week 7–9
8
9
10
Ph 05
Platform Modules
Week 10–11
11
12
Ph 06
Long-term Loop & Launch
Week 12–14
14
01 · Foundation
02 · Assessment & Planning
03 · Daily Execution
04 · AI Evaluation Engine
05 · Platform Modules
06 · Long-term Loop & Launch

## Slide 2
Phase Breakdown
Workflow nodes, key tasks & deliverable for each of the 6 phases
01
Foundation
Week 1–2
1
2
Email / Google Sign-Up + verification
JWT auth + protected routes
Onboarding form (target, study time, focus area)
React scaffold + Tailwind CSS setup
MongoDB connection & user/plan schema
✓ Auth flow + user profile stored
02
Assessment & Planning
Week 3–4
3
4
5
2–3 diagnostic problems per domain
Initial rating & weak/strong topic detection
Adaptive plan generator — weekly roadmap + daily tasks
Topic priority engine (weakness + time available)
Plan stored as day-wise MongoDB documents
✓ Personalised day-wise plan generated
03
Daily Execution
Week 5–6
6
7
Solve on LeetCode / Codeforces / CodeChef
Daily task checklist with completion tracking
Submit: problem link, code paste, time taken
Attempt type logging (Independent / Hint / Viewed)
Draft auto-save + one submission per day rule
✓ Daily log submission pipeline live
04
AI Evaluation Engine
Week 7–9
8
9
10
AI interrogation: approach, complexity, edge cases
Cross-verification: code vs explanation mismatch
4-dim scoring: Understanding 40%, Clarity 20%, Efficiency 20%, Quality 20%
Cleared / Not Cleared + reattempt loop
AI feedback, strengths, mistakes & ideal approach
✓ Full evaluate-score-feedback loop
05
Platform Modules
Week 10–11
11
12
13
Real-time dashboard: rating, streak, weak topics
AI plan adaptation engine (re-weight weak topics)
AI Mentor rooms: Planner, DSA, FSD, Evaluator
Performance analytics: heatmap, accuracy & rating trend
Resources hub: DSA sheets, mock tests, topic practice
✓ Dashboard + AI mentor + analytics live
06
Long-term Loop & Launch
Week 12–14
14
Weekly check: mock test + performance summary
Spaced repetition + revision for weak topics
Long-term loop: Execute → Evaluate → Improve
Streak system, consistency scoring & gamification
End-to-end QA, performance tuning & public launch
✓ Full adaptive loop shipped & launched